TICARIUM365

Cursor Prompt Playbook

Production-ready delivery: UI/UX · Architecture · Theme · Testing · Launch

Stack: TypeScript · React · Vite · Express · Drizzle ORM · PostgreSQL · pnpm monorepo Repo layout: artifacts/prosan (frontend) · artifacts/api-server (backend) · lib/db (schema) 53 screens shipped · multi-tenant SaaS · Iyzico payments · Cloudflare proxy

| # | Phase | Goal | Prompts |
| --- | --- | --- | --- |
| 1 | Design System & Theme | Token setup, typography, color, spacing | P1-A → P1-F |
| 2 | Component Audit & Refactor | Fix all 53 screens to design system | P2-A → P2-G |
| 3 | UX / Interaction | Empty states, loading, error, onboarding | P3-A → P3-E |
| 4 | Architecture & Performance | N+1, bundle, API contract, auth hardening | P4-A → P4-F |
| 5 | Security & Prod Readiness | Tenant isolation, billing, env, smoke tests | P5-A → P5-E |
| 6 | Testing & QA | Unit, E2E, critical flows, regression suite | P6-A → P6-D |
| 7 | Launch Checklist | Final go/no-go, monitoring, rollback plan | P7-A → P7-C |

PHASE 1 — DESIGN SYSTEM & THEME Design System & Theme Establish the single source of truth for every visual decision in the codebase

Current state (from screens): Dark navy sidebar (#0F2444 range), white content area, blue accents. Issues: no CSS token file, colors are scattered as hardcoded Tailwind classes across 53 pages, typography is inconsistent (mix of font sizes without scale), spacing has no rhythm, no dark mode support, component variants are copy-pasted rather than composed.

P1-A  —  Audit existing tokens

P1-A · Token Audit · Phase 1 → Design System

You are working on Ticarium365 — a multi-tenant SaaS ERP for Turkish SMBs. Tech stack: React + Vite + TypeScript + Tailwind CSS, monorepo at artifacts/prosan. Task: Audit the entire frontend codebase for design tokens. 1. Search all files under artifacts/prosan/src for hardcoded color values (hex strings, rgb(), hsl(), or Tailwind arbitrary values like [#1a2b4a]). 2. Search for hardcoded font-size values not coming from a Tailwind scale. 3. Search for hardcoded spacing values (px, rem) not on the Tailwind scale. 4. Produce a report grouped by: Colors / Typography / Spacing / Border-radius. For each group list: value found · file · line number · how many times used. 5. Identify the top-10 most-used color values — these become our token candidates. Output the report as a markdown table. Do not change any code yet.

⚠ Run this before touching any code. The report drives P1-B.

P1-B  —  Create design token file

P1-B · Design Tokens · Phase 1 → Design System

Based on the P1-A audit report, create the design token foundation for Ticarium365. Create file: artifacts/prosan/src/styles/tokens.css Requirements: - CSS custom properties (--color-*, --font-*, --spacing-*, --radius-*) - Color palette must include: Sidebar/nav background: deep navy family (4 shades) Primary brand blue: action color family (5 shades, 50→900) Neutral grays: 9-step scale (50→900) Semantic: success (green), warning (amber), danger (red), info (blue) Surface whites: background, card, elevated - Typography scale: Font family: system-ui stack with Inter as primary (already loaded via CDN or install @fontsource/inter) Size scale: 12 / 14 / 16 / 18 / 20 / 24 / 28 / 32 / 40px — named xs/sm/base/lg/xl/2xl/3xl/4xl/5xl Weight: 400 regular · 500 medium · 600 semibold · 700 bold Line-height: 1.4 tight · 1.6 normal · 1.8 relaxed - Spacing: 4px base unit, scale 1–16 (4/8/12/16/20/24/32/40/48/64/80/96/128px) - Border radius: 4/6/8/12/16/24/9999px - Shadow: 3 elevations (sm / md / lg) — flat by default, subtle Then update tailwind.config.ts to consume these CSS variables via theme.extend. Do not delete any existing Tailwind utilities — only extend.

⚠ After this step run: pnpm -C artifacts/prosan build — must have 0 errors.

P1-C  —  Global stylesheet wiring

P1-C · Global Styles · Phase 1 → Design System

Wire the design tokens into the app's global stylesheet. 1. Import tokens.css at the top of artifacts/prosan/src/index.css (before Tailwind directives). 2. Set base HTML/body defaults: - background-color: var(--color-surface-bg) - color: var(--color-neutral-900) - font-family: var(--font-family-sans) - font-size: var(--font-size-base) - line-height: var(--line-height-normal) - -webkit-font-smoothing: antialiased 3. Reset: remove browser default margins on h1-h6, p; set box-sizing: border-box globally. 4. Create utility classes for the sidebar: .sidebar-bg, .sidebar-text, .sidebar-item-active, .sidebar-item-hover — using the token variables. 5. Verify the app still renders correctly after these changes (no broken layouts).

P1-D  —  Typography component

P1-D · Typography · Phase 1 → Design System

Create a Typography component system for Ticarium365. Create: artifacts/prosan/src/components/ui/typography.tsx Export these components (all typed with TypeScript): <Heading1> <Heading2> <Heading3> <Heading4> <Body> <BodySmall> <Caption> <Label> <Code> <PageTitle> (used at top of every page, 28px semibold) <SectionTitle> (used for card/section headers, 16px semibold) Each component: - Accepts className prop for overrides - Uses token CSS variables for all sizing/color - Has a default html element (h1-h4, p, span, code) but accepts 'as' prop - Renders with correct color: headings use --color-neutral-900, body uses --color-neutral-700, captions use --color-neutral-500 After creating: search for all raw <h1> <h2> <h3> <p> usages in artifacts/prosan/src/pages/* and replace with the new Typography components. Show the diff for 3 example pages before applying globally.

P1-E  —  Sidebar & layout shell

P1-E · Layout Shell · Phase 1 → Design System

Refactor the app layout shell to use the design system. Target files: - artifacts/prosan/src/components/ (find the sidebar/layout component) - artifacts/prosan/src/App.tsx (route structure) Requirements: 1. Sidebar: - Background: var(--color-nav-bg) — deep navy - Width: 240px collapsed label + icon, 64px icon-only mode with tooltip - Nav items: 40px height, 8px border-radius, left border 3px accent when active - Font: 14px medium, --color-nav-text default, --color-nav-text-active when selected - Group labels: 11px uppercase tracking-wider, --color-neutral-400 - Bottom section: user avatar + name + role chip + logout 2. Top bar: - 56px height, border-bottom 1px --color-border-subtle - Left: page title (dynamic) - Right: search (Cmd+K trigger), notifications bell, user menu 3. Content area: - padding: 24px - max-width: none (full width) - background: var(--color-surface-bg) 4. Responsive: sidebar collapses to icon-only below 1280px, hidden below 768px (hamburger menu) Use CSS variables for all colors — no hardcoded Tailwind color classes in this component.

⚠ This is the most visible change. Screenshot before/after for comparison.

P1-F  —  Color theme consistency sweep

P1-F · Color Sweep · Phase 1 → Design System

Replace all hardcoded colors identified in P1-A with design token variables. Strategy: 1. Create a migration map: old-value → new-token Example: #1a2b4a → var(--color-nav-bg) #3b82f6 → var(--color-brand-500) text-gray-500 → use --color-neutral-500 2. Run the replacements file by file — do NOT do a global find/replace (context matters: same hex can mean different things in different components). 3. After each file: verify the component still renders correctly. 4. Priority order: a. Layout components (sidebar, topbar, layout shell) ← do first b. Shared UI components (Button, Card, Badge, Input, Table) c. Page-level components 5. When done: grep the codebase for remaining hex values. Report any that could not be mapped to a token (leave those for manual review). Do not change any functionality — color/spacing only.

PHASE 2 — COMPONENT AUDIT & REFACTOR Component Audit & Refactor Bring all 53 screens to the design system — consistent, composable, maintainable

Ticarium365 has 53 screens across: Sales (8) · Product/Stock (8) · Finance (10) · Online Sales (10) · Reports (3) · Management (11) · Auth (3). Each screen needs the same component library. Goal: one Button, one Table, one Card, one Badge — used everywhere, not copied.

P2-A  —  UI component library baseline

P2-A · Component Library · Phase 2 → Components

Create the base UI component library for Ticarium365. Create these components in artifacts/prosan/src/components/ui/: Button.tsx Variants: primary ¦ secondary ¦ ghost ¦ danger ¦ link Sizes: sm (28px) ¦ md (36px) ¦ lg (44px) States: default · hover · active · disabled · loading (spinner replaces icon) Props: leftIcon?, rightIcon?, loading?, fullWidth? Card.tsx Variants: default (white bg, 1px border, 8px radius, 16px padding) flat (no border, slightly gray bg) elevated (box-shadow md) Header slot, body slot, footer slot (optional) Badge.tsx Colors mapped to semantic tokens: success ¦ warning ¦ danger ¦ info ¦ neutral ¦ brand Sizes: sm ¦ md Dot variant (just a colored circle + text) Input.tsx States: default · focus · error · disabled Label above, helper text below, error message replaces helper on error Left icon slot, right icon slot Size: sm ¦ md Select.tsx — same pattern as Input DataTable.tsx Props: columns (with sortable flag), data, loading, empty state slot Built-in: pagination (page size selector: 10/25/50), column sort, row selection checkbox Sticky header Row hover state PageHeader.tsx Title + optional subtitle + right slot (for action buttons) Used at top of every page — standardizes the pattern Modal.tsx Sizes: sm (400px) ¦ md (560px) ¦ lg (720px) Header with close button, body, footer (action buttons) Focus trap, ESC to close, click-outside to close All components: TypeScript, full prop types, use design tokens only (no hardcoded colors).

⚠ Do not import these components anywhere yet — just create them. P2-B will integrate.

P2-B  —  Sales module screens

P2-B · Sales Screens · Phase 2 → Components

Refactor all Sales module screens to use the new component library. Screens to update (artifacts/prosan/src/pages/): SalesScreen (Satış Ekranı) · POSScreen (Hızlı Satış) · SalesHistory (Satış Geçmişi) Customers (Müşteriler) · Quotes (Teklifler B2B) · Orders (Siparişler B2B) LoyaltyPoints (Sadakat & Puan) · Campaigns (Kampanyalar) For each screen: 1. Replace raw HTML tables with <DataTable> component 2. Replace raw buttons with <Button> component with correct variant 3. Replace inline card-like divs with <Card> component 4. Add <PageHeader> at top with title matching the sidebar label 5. Replace raw <input> elements with <Input> component 6. Add proper loading states (DataTable has built-in skeleton) 7. Add empty state: when list is empty, show centered illustration slot + message + CTA button SalesScreen specific: - Product line items: use a composable line item row, not a big custom component - Customer select: combobox with search, show avatar initial + name + tax number - Total calculation area: sticky bottom bar on mobile POSScreen specific: - Keep the two-column layout (product grid left, cart right) - Cart items: swipe-to-remove on mobile - Payment modal: use <Modal lg> Do not change any business logic or API calls.

P2-C  —  Finance module screens

P2-C · Finance Screens · Phase 2 → Components

Refactor all Finance module screens to use the component library. Screens: Kasa/Finans · Bankacılık · Finans Paneli · Net Kâr · Gerçek Kâr Bütçe · Mali Müşavir Portalı · e-Fatura/e-Arşiv · Evrak · Çoklu Para Birimi Specific requirements: Finans Paneli / Net Kâr / Gerçek Kâr: - KPI cards: use <Card flat> with large number (32px bold), label (12px), trend indicator (green up arrow / red down arrow + percentage) - Chart containers: 100% width, 300px min height, consistent border/radius - Date range picker: standardize to a single DateRangePicker component used on ALL finance screens e-Fatura/e-Arşiv: - Status badges MUST use <Badge> component: Gönderildi=success · Beklemede=warning · Hata=danger · Taslak=neutral - Document list: <DataTable> with row actions (download PDF, resend, cancel) Bütçe: - Progress bars: consistent height (8px), border-radius (4px), use token colors Mali Müşavir Portalı: - Permission-gated view: if no accountant linked, show empty state with "Müşavir Davet Et" CTA - Shared document list: same DataTable pattern Global rule for all finance screens: Currency display: always use Intl.NumberFormat('tr-TR', {style:'currency', currency:'TRY'}) Date display: always use Intl.DateTimeFormat('tr-TR')

P2-D  —  Online Sales / Marketplace screens

P2-D · Marketplace Screens · Phase 2 → Components

Refactor Online Sales module screens. Screens: Pazaryeri · Satış Kanalları · Hazır Mağaza · B2B Vitrin · B2B Ağı Ticarium Pazar · Fiyat Motoru · Kanal Karlılığı · Kargo · Reklam Bütçesi Pazaryeri / Satış Kanalları: - Channel cards: logo + name + connection status badge + last sync time + quick actions - Connection status: use <Badge dot> — Bağlı=success · Hata=danger · Askıda=warning - Health indicator: color-coded dot with tooltip showing error detail Fiyat Motoru / Kanal Karlılığı: - Rule cards: clear visual hierarchy — condition (if X) / action (then Y) layout - Profit indicators: always show absolute (TRY) + percentage side by side - Table: sortable by profit margin, highlight negative margin rows with danger-50 background Kargo: - Provider selection: card grid with logo, estimated delivery, price — radio-select pattern - Tracking status: stepped progress indicator (Hazırlandı → Kargoya Verildi → Dağıtımda → Teslim) B2B Vitrin / B2B Ağı / B2B Katalogum: - Customer group badges with color coding - Catalog assignment: drag-and-drop product list (or at minimum clear add/remove UX) All marketplace screens: - MARKETPLACE_BASIC feature gate: if feature not active, show upgrade prompt overlay on the page (not a separate page — overlay keeps context)

P2-E  —  Stock & Product screens

P2-E · Stock Screens · Phase 2 → Components

Refactor Product & Stock module screens. Screens: Ürünler · Stok Girişi · Stok Sayım · Barkod Tarama · Etiket Merkezi Alış Faturaları · Tedarikçiler · Veri İçe Aktarımı Ürünler (Products list): - Table: image thumbnail (40x40, border-radius 6px) · SKU · name · stock level · price · status - Stock level: show as colored badge — Kritik (<min)=danger · Normal=neutral · Fazla (>max)=info - Bulk actions bar: appears when rows selected (delete, export, update price, assign category) - Quick edit: inline edit for price/stock without opening detail modal Stok Girişi / Stok Sayım: - Line item entry: barcode scan field auto-focused, Enter moves to quantity, Tab moves to next row - Running total visible at all times (sticky bottom) - Save draft / finalize distinction — clear button states Barkod Tarama: - Large prominent scan area - Last 5 scanned items visible - Sound/vibration feedback indicator (show state even if actual API not wired) Veri İçe Aktarımı (Data Import): - Step indicator: Upload → Validate → Preview → Import - Validation errors: per-row, show row number + column name + issue - Preview table: max 20 rows, full column set - Progress bar during import with cancelable operation

P2-F  —  Management & Settings screens

P2-F · Management Screens · Phase 2 → Components

Refactor Management module screens. Screens: Personel · Şubeler · Üretim & Reçete · Kullanıcılar · Genel Ayarlar Entegrasyonlar · Bildirim Ayarları · Abonelik · Paketler & Fiyatlar Belge Merkezi · B2B Katalogum Genel Ayarlar: - Tabbed layout: Firma Bilgileri / Fatura Şablonu / KDV Oranları / Dil & Bölge - Logo upload: drag-drop zone, preview, file size/type validation - Unsaved changes warning: browser beforeunload + in-page banner Entegrasyonlar: - Integration cards: provider logo + name + status badge + "Ayarla / Test Et / Kaldır" actions - API key input: masked by default, reveal toggle, copy button - Test connection: inline loading state → success/error result inline Abonelik / Paketler & Fiyatlar: - Current plan highlighted with border-2 brand-500 - Feature comparison table: checkmark (green) / x (gray) / partial note - Upgrade CTA: prominent, above the fold on the current plan card - Payment history: DataTable with PDF download per row Kullanıcılar: - Role badges: Admin=brand · Staff=neutral · Viewer=gray — consistent with auth system roles - Invite flow: modal with email input + role select + send → pending badge on row - Deactivate: confirmation modal, not hard delete Bildirim Ayarları: - Event rows with channel toggles (email/SMS/push) — toggle group, not separate checkboxes - Quiet hours: time range picker

P2-G  —  Auth & onboarding screens

P2-G · Auth & Onboarding · Phase 2 → Components

Refactor authentication and onboarding screens. Screens: Giriş (Login) · Kayıt (Register) · Onboarding flow Login screen (artifacts/prosan/src/pages/login or similar): - Center-card layout: max-width 400px, centered vertically and horizontally - Logo top center (from Genel Ayarlar company logo, fallback to Ticarium365 wordmark) - Form: Username field · Password field (toggle visibility) · Giriş Yap button (full width, primary) - "Şifremi Unuttum" link: bottom right, small, ghost style - Error state: inline error message below the form (not an alert at top) - Loading: button shows spinner, form fields disabled Kayıt (Register): - Same card layout - Multi-step if needed: Company info → User info → Plan selection - Each step: progress indicator at top (Step 1 of 3) Onboarding flow (first login redirect): - Full-screen wizard, NOT inside the main sidebar layout - Steps: 1. Firma Bilgileri (company name, sector, city, tax number) 2. İlk Ürün Ekle (product name, SKU, price, stock — optional but encouraged) 3. Tamamlandı — "Ana Panele Git" CTA - Each step: illustration or icon area left, form right (or top/bottom on mobile) - Skip option on step 2 - Progress: step dots at top - Completing onboarding: mark flag in user session/DB so it never shows again All auth screens: no sidebar, no topbar — standalone full-page layout.

⚠ Test: a new user registration must land on onboarding, not dashboard.

PHASE 3 — UX / INTERACTION QUALITY UX / Interaction Quality Empty states, loading skeletons, error boundaries, feedback — the details that make it feel finished

P3-A  —  Loading & skeleton states

P3-A · Loading States · Phase 3 → UX

Add proper loading states to all data-fetching screens. Create: artifacts/prosan/src/components/ui/Skeleton.tsx - <SkeletonLine width? height=16px borderRadius=4px /> - <SkeletonBlock width height borderRadius? /> - <SkeletonTable rows=5 columns=4 /> — renders a full table skeleton Rules: - Every page that fetches data MUST show a skeleton while loading, not a spinner (exception: actions like "Save" use button spinner) - Skeleton dimensions must match the real content dimensions — measure the actual rendered height of the DataTable row (40px) and use that for skeleton rows - Use CSS animation: opacity 0.5→1→0.5 at 1.5s ease-in-out, infinite Color: var(--color-neutral-100) with shimmer overlay Screens that MUST have skeleton loading (priority): Dashboard · SalesHistory · Products · Finance Panel · Marketplace accounts Orders · StockEntries · Suppliers TanStack Query integration: In each page component, use the isLoading state from useQuery to conditionally render <SkeletonTable> vs actual <DataTable>. Never render an empty DataTable while loading.

P3-B  —  Empty states

P3-B · Empty States · Phase 3 → UX

Design and implement empty states for all list/table views. Create: artifacts/prosan/src/components/ui/EmptyState.tsx Props: icon (SVG component) · title · description · action? (label + onClick) Layout: centered, icon 48px, title 16px semibold, description 14px neutral-500, action button below with 16px gap Empty state content by screen (write the actual copy in Turkish): Ürünler (no products yet): Icon: box/package Title: "Henüz ürün eklenmedi" Description: "İlk ürününüzü ekleyerek stok takibine başlayın." Action: "Ürün Ekle" Müşteriler (no customers): Icon: user group Title: "Müşteri listesi boş" Description: "Yeni müşteri ekleyin veya mevcut verileri içe aktarın." Action: "Müşteri Ekle" Satış Geçmişi (no sales): Icon: receipt Title: "Henüz satış yok" Description: "İlk satışınızı yapmak için Satış Ekranı'nı kullanın." Action: "Satış Yap" Pazaryeri accounts (no channels connected): Icon: store Title: "Henüz kanal bağlanmadı" Description: "Trendyol, Hepsiburada veya n11 hesabınızı bağlayarak satışlarınızı senkronize edin." Action: "Kanal Bağla" Teklifler / Siparişler: similar pattern — create for all 8 remaining list screens. Wire these into all DataTable usages via the emptyState prop.

P3-C  —  Error handling & boundaries

P3-C · Error Handling · Phase 3 → UX

Implement consistent error handling across the frontend. 1. React Error Boundary: Create artifacts/prosan/src/components/ErrorBoundary.tsx - Wraps each page route - On uncaught error: show centered error card (not blank screen) "Bir hata oluştu · Sayfayı yenile" with a Retry button - Log error to Sentry (import from src/lib/sentry.ts) 2. API error handling (TanStack Query): Create a useApiError hook that maps backend error codes to user-facing messages: TENANT_SESSION_MISMATCH → "Oturum hatası. Lütfen tekrar giriş yapın." + redirect /login 401 Unauthorized → redirect /login 403 Forbidden → "Bu işlem için yetkiniz yok." 404 Not Found → "Kayıt bulunamadı." 500 Internal → "Sunucu hatası. Lütfen tekrar deneyin." Network error → "İnternet bağlantınızı kontrol edin." 3. Form validation errors: - Never use alert() or console.error for user-facing errors - Field-level errors: red border + message below field using <Input error="..."> prop - Form-level errors: <Banner variant="danger"> at top of form 4. Toast notifications: Install and configure sonner (already common in Vite/React projects) or use a simple custom toast context. Success toasts: green, auto-dismiss 3s Error toasts: red, auto-dismiss 6s, has "Kapat" button Usage pattern: After successful save → toast.success("Kaydedildi") After delete → toast.success("Silindi") with Undo action (5s window) After API error → toast.error(mappedErrorMessage)

P3-D  —  Micro-interactions & feedback

P3-D · Interactions · Phase 3 → UX

Add micro-interactions that make the UI feel responsive and polished. 1. Button feedback: - All buttons: scale(0.97) on active press (CSS transition 80ms) - Primary action buttons: subtle ring on focus (outline 2px var(--color-brand-500) offset 2px) 2. Table row interactions: - Hover: background var(--color-neutral-50), transition 120ms - Click to expand detail: smooth height animation (use CSS grid rows trick, not max-height) - Row selection: checkbox slides in from left on hover of any row in the table 3. Sidebar navigation: - Active item: left border 3px brand-500 animates in on route change (scale-y from 0→1, 150ms) - Tooltip on collapsed mode: delay 400ms before showing, positioned to the right 4. Form interactions: - Label: floats up when input is focused (floating label pattern) — optional, only if clean - Input focus: border-color transitions to brand-500 in 120ms - Save button: disabled until form is dirty (has unsaved changes) 5. Page transitions: - On route change: fade-in 150ms ease-out - Do NOT do slide animations (causes layout shift with sidebar) 6. Command palette (Ctrl+K): - Already mentioned in docs — ensure it is working and includes: All 53 page names in Turkish · Recent pages · Quick actions (Yeni Satış, Yeni Ürün, etc.) Keep all animations under 200ms. No animation on data tables (too much content shifting).

P3-E  —  Mobile responsiveness

P3-E · Mobile · Phase 3 → UX

Make Ticarium365 functional on mobile and tablet. Breakpoints (add to tailwind config): sm: 640px · md: 768px · lg: 1024px · xl: 1280px · 2xl: 1536px Priority screens for mobile (Turkish SMB owners check these on phone): Dashboard · POS (Hızlı Satış) · SalesHistory · Notifications · Abonelik POS screen mobile layout: - Stack vertically: product search at top, cart below, payment button fixed at bottom - Product grid: 2 columns on mobile (vs 4+ on desktop) - Cart items: full width, swipe right to remove Dashboard mobile: - KPI cards: 2-column grid (not 4 across) - Activity feed: full width, remove secondary columns - Quick actions: horizontal scroll row DataTable mobile: - Show 3 most important columns only (configure per screen via a mobileColumns prop) - "Tümünü Gör" button opens drawer with full row detail Sidebar mobile: - Hidden by default, hamburger menu top-left - Opens as overlay drawer (not push layout) - Close on route change Forms: - Full-width inputs on mobile - Action buttons: stack vertically, primary on top Test on: 375px (iPhone SE) and 768px (iPad) viewport widths.

PHASE 4 — ARCHITECTURE & PERFORMANCE Architecture & Performance API contracts, query optimization, bundle size, auth hardening

P4-A  —  API contract & Zod validation

P4-A · API Contract · Phase 4 → Architecture

Audit and harden the API contract between frontend and backend. Context: The project uses lib/api-zod for shared Zod schemas. Already done: Zod version standardized (O2), N+1 fixed (K2), duplicate endpoint removed (K3). Tasks: 1. List every API endpoint used in artifacts/prosan/src — extract from useQuery/useMutation calls. 2. For each endpoint: verify there is a corresponding Zod schema in lib/api-zod. 3. Endpoints missing Zod schemas: create the response schema. Naming: z[Resource][Action]Response — e.g. zSaleCreateResponse, zProductListResponse 4. In the frontend API client (lib/api-client-react): add runtime validation. After each fetch: parse the response through the Zod schema. On parse failure: log to Sentry + throw typed error (do NOT silently swallow). 5. Critical endpoints that MUST be covered first: POST /api/sales (sale creation — money involved) POST /api/billing/checkout (payment — critical) GET /api/auth/me (auth — security) POST /api/stock/entries (stock — inventory integrity) 6. Generate a coverage report: list of endpoints with schema coverage Y/N.

P4-B  —  Bundle optimization

P4-B · Bundle Size · Phase 4 → Architecture

Analyze and optimize the frontend bundle size. 1. Run bundle analysis: Add to vite.config.ts: import { visualizer } from 'rollup-plugin-visualizer' plugins: [visualizer({ open: true, gzipSize: true })] Build: pnpm -C artifacts/prosan build Report: what are the top 10 largest modules? 2. Code splitting: Every page component must be lazy-loaded via React.lazy() + Suspense. Route-level splitting ensures the initial bundle only loads auth + layout + dashboard. Target: initial JS bundle < 200KB gzipped. 3. Heavy library audit: Check if any of these are imported globally (should be lazy or replaced): - moment.js → replace with date-fns or native Intl - lodash (full) → use lodash-es with tree-shaking or specific imports - Any chart library → only load on Finance/Reports pages 4. Image optimization: - All product images: lazy load (loading="lazy" + IntersectionObserver fallback) - Company logo: preload in <head> if used on every page - No images > 200KB without compression 5. TanStack Query cache: Set staleTime: 5 * 60 * 1000 for reference data (product list, customer list) Set staleTime: 0 for transaction data (sales, stock movements) Add queryClient.prefetchQuery on sidebar hover for likely next page.

P4-C  —  Auth & session hardening

P4-C · Auth Hardening · Phase 4 → Architecture

Harden the authentication and session flow on the frontend. Context from tech docs: - Session: cookie-based, connect-pg-simple store on PostgreSQL - Auth validation: GET /api/auth/me — must have numeric id, non-empty username, valid role - TENANT_SESSION_MISMATCH: session companyId vs host/subdomain mismatch → force logout - ProtectedRoute: shows full-screen loader → redirects to /login?next=... if no auth - Stale-on-error prevention: on /me error, clear cache immediately (already implemented) Tasks: 1. Verify ProtectedRoute implementation covers ALL protected routes in App.tsx. Map every route — mark as public or protected. Any route serving real data must be protected. 2. Role-based access control (RBAC) on the frontend: Create usePermission(action) hook that checks current user's role: admin → all actions staff → no user management, no billing, no settings viewer → read-only on all screens (no create/edit/delete buttons) Replace any hardcoded role checks with this hook. 3. Session expiry UX: When /me returns 401 mid-session (tab left open): Show a modal: "Oturumunuz sona erdi. Devam etmek için lütfen tekrar giriş yapın." With "Giriş Yap" button → redirects preserving current URL as ?next= Do NOT redirect immediately (user may have unsaved form data). 4. Logout: Clear TanStack Query cache: queryClient.clear() Clear any localStorage/sessionStorage used by the app Then redirect to /login

P4-D  —  Multi-tenant UI

P4-D · Multi-tenant · Phase 4 → Architecture

Ensure the frontend properly handles multi-tenant behavior. Context: Each company (tenant) has its own subdomain. The backend enforces isolation. Frontend must never mix tenant data or show wrong-tenant UI. Tasks: 1. Company branding: Fetch company settings (logo, colors) from /api/settings/company on login. Store in React context (not localStorage — security risk). Apply company logo in: sidebar header · login page · PDF headers. If no custom logo: show "T365" wordmark fallback. 2. Tenant-aware error handling: If TENANT_SESSION_MISMATCH received anywhere → call logout() immediately. Log event to Sentry with companyId tag before clearing session. 3. Data isolation verification: In development mode, add a console assertion after every API response: assert(response.companyId === currentUser.companyId, 'TENANT LEAK DETECTED') This runs only in NODE_ENV=development — zero cost in production. 4. Super admin UI: Routes under /super-admin/* must check requireSuperAdmin. If non-superadmin visits these routes: 404 page, not 403 (don't reveal the route exists). Super admin mode: show a persistent banner "Super Admin Modu" in top bar.

P4-E  —  Real-time & optimistic updates

P4-E · Optimistic UI · Phase 4 → Architecture

Implement optimistic updates for the most frequent user actions. TanStack Query optimistic update pattern to use: onMutate: update cache immediately onError: rollback to previous cache state onSettled: refetch to sync with server Implement for these high-frequency actions: 1. Add item to POS cart → instant cart update, stock check in background 2. Mark sale as paid → status badge changes immediately 3. Toggle product active/inactive → switch flips immediately 4. Delete a row (with undo) → row disappears, toast appears with 5s Undo If user clicks Undo: rollback. If not: mutation confirms. 5. Update quantity in stock entry form → running total updates in real time For the POS screen specifically: - Local cart state is source of truth while building the sale - Sale submission: optimistic pending state, spinner on "Satışı Kaydet" button - On success: clear cart + navigate to receipt - On failure: keep cart intact, show error toast Do not implement WebSocket/SSE yet — optimistic updates cover 90% of the UX need.

P4-F  —  Performance monitoring setup

P4-F · Performance · Phase 4 → Architecture

Set up frontend performance monitoring. 1. Sentry frontend integration: Check artifacts/prosan/src/lib/sentry.ts (or create it). Initialize Sentry with: dsn: import.meta.env.VITE_SENTRY_DSN (must be separate from backend DSN) environment: import.meta.env.MODE (development / production) tracesSampleRate: 0.1 (10% of transactions in production) integrations: [Sentry.browserTracingIntegration()] Capture user context after login: Sentry.setUser({ id: user.id, username: user.username, role: user.role }) Clear on logout: Sentry.setUser(null) 2. Web Vitals: Add web-vitals package and report LCP, FID, CLS to console in dev, to Sentry in production. Target: LCP < 2.5s, CLS < 0.1 3. API response time logging (dev only): Wrap the fetch client to log: [METHOD] /endpoint → Xms Anything over 500ms: log as warning Anything over 2000ms: log as error 4. React Query Devtools: Only in development mode: import { ReactQueryDevtools } from '@tanstack/react-query-devtools' Add to App.tsx wrapped in {import.meta.env.DEV && <ReactQueryDevtools />}

PHASE 5 — SECURITY & PRODUCTION READINESS Security & Production Readiness Tenant isolation, billing safety, environment verification, smoke tests

P5-A  —  Security audit

P5-A · Security Audit · Phase 5 → Security

Run a security audit on the backend codebase. Context: artifacts/api-server/src/ Already implemented: requireAuth, requireRole, requireSuperAdmin, tenant-boundary middleware. Stack: Express + express-session + connect-pg-simple + Pino logger. Audit tasks: 1. Route protection coverage: List every route registered in src/routes/index.ts. For each route: which middleware protects it? (requireAuth / requireRole / public / webhook) Flag any route that handles user data but has no auth middleware. 2. Input sanitization: Check all req.body usages — is every field validated through a Zod schema before use? Flag any route that uses req.body.X directly without Zod parsing. 3. SQL injection risk: Drizzle ORM parameterizes by default. Check for any raw SQL usage: Search for db.execute() with template literals or string concatenation. Flag any found. 4. Session configuration: Verify in src/lib/session-config.ts: - cookie.secure: true in production - cookie.httpOnly: true always - cookie.sameSite: 'none' when behind Cloudflare proxy - SESSION_SECRET: not a default/weak value (check verify-production-env.mjs) - Store: connect-pg-simple, not in-memory MemoryStore 5. CORS: Verify CORS_ALLOWED_ORIGINS is strictly set — no wildcard '*' in production. Check that the frontend origin is listed and no extra origins are permitted. Output: table with finding · severity (Critical/High/Medium/Low) · file:line · fix.

⚠ Fix Critical and High findings before any other phase-5 work.

P5-B  —  Billing flow verification

P5-B · Billing Safety · Phase 5 → Security

Verify the billing flow is safe for production. Context: Iyzico payment integration via artifacts/api-server/src/routes/billing.ts Sub-modules: billing-iyzico-flow.ts · billing-readonly.ts Verify these 5 properties — show the code that implements each, then confirm it's correct: 1. BILLING_ALLOW_MOCK_IN_PRODUCTION guard: Location: somewhere in billing-iyzico-flow.ts or app startup Expected: if NODE_ENV=production AND this flag is true → server must refuse to start or log CRITICAL error Check: verify-production-env.mjs must exit code 1 if this is set in production 2. Payment idempotency: POST /api/billing/checkout — what prevents the same checkout from being processed twice? Show the idempotency key logic and the DB check. 3. Webhook signature verification: POST /api/billing/webhook — is the Iyzico webhook signature verified before processing? What happens if signature check fails? Must return 400, not 200. 4. Return URL handling (ALL /api/billing/return): After Iyzico redirects back, is the payment status re-verified server-side? Client-side success signal alone MUST NOT be trusted for activating subscriptions. 5. Double-subscription prevention: If a user submits checkout twice quickly: does the system create one subscription or two? Show the transaction/lock mechanism. For each: PASS / FAIL / NEEDS REVIEW with the relevant code snippet.

P5-C  —  Environment & deployment verification

P5-C · Env Verification · Phase 5 → Security

Verify all environment configuration is production-ready. Run and fix any issues found by these existing scripts: node scripts/verify-production-env.mjs node scripts/verify-production-schema.mjs pnpm run ci:gate (with real DATABASE_URL) Then manually verify: 1. All required env vars from tech docs Section 14 are defined: DATABASE_URL · SESSION_SECRET · NODE_ENV=production · PORT · TRUST_PROXY SESSION_BEHIND_PROXY · SESSION_COOKIE_SAMESITE · SESSION_COOKIE_DOMAIN CORS_ALLOWED_ORIGINS · STORAGE_DRIVER · R2_* vars · IYZICO_* vars · SENTRY_DSN 2. Dangerous flags are NOT set in production: BILLING_ALLOW_MOCK_IN_PRODUCTION · SKIP_SCHEMA_VERIFY · ENABLE_SCHEDULER (check intent) 3. SESSION_SECRET strength: Must be at minimum 64 random characters. Verify it is not a dictionary word or the string "secret" or "changeme". 4. Database connection: Run: pnpm -C lib/db run migrate:sql Run: node scripts/verify-production-schema.mjs Both must complete without errors. 5. Cloudflare proxy headers: With TRUST_PROXY=1 and SESSION_BEHIND_PROXY=1: Verify req.ip returns the real client IP, not 127.0.0.1 Verify session cookie is set correctly over HTTPS. Create a checklist document at docs/PRE_LAUNCH_ENV_VERIFICATION.md with pass/fail for each item.

P5-D  —  Autopilot & marketplace safety

P5-D · Autopilot Safety · Phase 5 → Security

Verify autopilot and marketplace safety mechanisms. Context: Routes at /api/marketplace/autopilot/* Key endpoint: GET /api/marketplace/autopilot/safety-status Migrations needed: 006, 007, 008 (autopilot tables) Verify: 1. Migration status: Are migrations 006_marketplace_autopilot_action_logs.sql, 007_marketplace_autopilot_roi.sql, 008_company_settings_autopilot_closed_loop.sql applied? If not: apply them now. If yes: verify the tables exist. 2. Access control on autopilot routes: Read actions (safety-status, logs) → admin / staff / super_admin OK Write actions (apply, rollback) → admin / super_admin ONLY — verify requireRole(['admin','super_admin']) 3. confirm:true guard: Any autopilot action requiring confirm: true in request body: Verify the backend does strict boolean check (=== true, not truthy) Submit without confirm → must return 400 with clear error message 4. 503 handling: If autopilot tables don't exist (migration not applied) → endpoint returns 503 Verify the 503 response is handled gracefully on the frontend (show "Özellik henüz aktif değil" not a crash) 5. Frontend UI: Autopilot actions (Apply / Rollback) must show a confirmation modal BEFORE firing the API call. Modal text must clearly state what will change. After confirmation: show progress state, not just a spinner.

P5-E  —  Staging smoke test

P5-E · Smoke Test · Phase 5 → Security

Run the full staging smoke test suite and fix any failures. Existing script: SMOKE_BASE_URL=https://[staging-url] node scripts/staging-smoke.mjs This covers: healthz · readyz · homepage · login · API · CORS Extend the smoke test with these additional manual checks: Critical path 1 — New user registration to first sale: 1. Register new company account 2. Complete onboarding (add 1 product) 3. Go to Hızlı Satış (POS) 4. Add the product to cart 5. Complete sale as "Nakit" 6. Verify: Dashboard shows today's revenue > 0 7. Verify: Ürünler shows stock decreased by sold quantity Critical path 2 — Billing flow: 1. Login as admin 2. Go to Abonelik → Paketi Yükselt 3. Complete Iyzico sandbox payment 4. Verify: subscription status updated after return 5. Verify: no duplicate subscription created Critical path 3 — Tenant isolation: 1. Create Company A, add a product "TENANT_A_PRODUCT" 2. Create Company B on a different subdomain 3. Login as Company B user 4. Try to access Company A's product ID directly via API 5. Expected: 403 or 404 — NEVER the actual product data Critical path 4 — Auth expiry: 1. Login, get a valid session 2. Manually expire the session in the DB 3. Make an API request 4. Expected: 401 response, frontend shows "Oturumunuz sona erdi" modal Document all results in docs/STAGING_SMOKE_RESULTS.md with timestamp and tester name.

⚠ Do not proceed to Phase 6 until all 4 critical paths PASS.

PHASE 6 — TESTING & QA Testing & QA Unit tests for critical business logic, E2E for critical flows

P6-A  —  Backend unit tests

P6-A · Backend Tests · Phase 6 → Testing

Write unit tests for critical backend business logic. Test framework: use Vitest (compatible with the monorepo setup, install if not present). Test files: co-locate with source as *.test.ts Priority 1 — Billing logic (artifacts/api-server/src/routes/billing/): Test: checkout creates exactly 1 subscription record Test: duplicate checkout with same idempotency key returns existing record, not error Test: webhook with invalid signature returns 400 Test: successful webhook transitions subscription to 'active' state Test: BILLING_ALLOW_MOCK_IN_PRODUCTION=true in NODE_ENV=production → error thrown Priority 2 — Sale transaction (artifacts/api-server/src/routes/ — sales route): Test: creating a sale decrements stock by the correct quantity Test: creating a sale with insufficient stock returns 400 with clear message Test: sale with multiple line items: each item stock decremented correctly Test: failed sale (DB error mid-transaction): stock NOT decremented (rollback verified) Priority 3 — Tenant boundary: Test: request with mismatched session companyId vs host → TENANT_SESSION_MISMATCH Test: super_admin can access any tenant Test: regular user cannot access another tenant's data Run: pnpm test All tests must pass. Coverage target: >80% on billing.ts and sales routes.

P6-B  —  Frontend component tests

P6-B · Frontend Tests · Phase 6 → Testing

Write component tests for the new UI component library. Setup: Vitest + @testing-library/react + jsdom Install if not present. Config in artifacts/prosan/vite.config.ts (test section). Test these components from Phase 2: Button.tsx: - Renders with correct text - Calls onClick when clicked - Does NOT call onClick when disabled - Shows spinner when loading=true, hides children text - Applies correct CSS class for each variant (primary/secondary/danger/ghost) DataTable.tsx: - Renders column headers correctly - Renders correct number of rows - Shows SkeletonTable when loading=true - Shows EmptyState when data=[] and loading=false - Calls onSort with correct column key when sortable header clicked - Pagination: shows correct page, calls onPageChange Modal.tsx: - Renders children in body - Calls onClose when ESC key pressed - Calls onClose when clicking overlay backdrop - Does NOT call onClose when clicking modal content Input.tsx: - Shows error message when error prop provided - Input has red border-color class when error provided - Calls onChange with correct value Run: pnpm -C artifacts/prosan test All tests must pass before Phase 7.

P6-C  —  E2E critical flows

P6-C · E2E Tests · Phase 6 → Testing

Write E2E tests for the 3 most critical user flows using Playwright. Install: pnpm add -D @playwright/test Config: playwright.config.ts at monorepo root baseURL: process.env.E2E_BASE_URL ¦¦ 'http://localhost:3000' Use 1 worker for isolation Setup: create test fixtures for: - A seeded test tenant (company) with known credentials - A test product with known SKU and stock quantity - A test customer E2E Test 1 — Login to first sale: test('complete a POS sale', async ({ page }) => { // Login → navigate to Hızlı Satış → scan/add product → set quantity // → select payment method → confirm sale // → assert: success screen shown // → navigate to Dashboard → assert: today revenue card shows sale amount // → navigate to Ürünler → assert: product stock decreased }) E2E Test 2 — Create B2B quote and convert to order: test('quote to order flow', async ({ page }) => { // Login → Teklifler → Yeni Teklif → select customer → add product line // → save → assert: quote in Gönderildi state // → click Siparişe Çevir → assert: order created // → navigate to Siparişler → assert: order appears }) E2E Test 3 — User management (admin only): test('admin invites staff user', async ({ page }) => { // Login as admin → Kullanıcılar → Yeni Kullanıcı // → enter email, select Staff role → send // → assert: user appears in list with Beklemede badge // Login as the new staff user → assert: billing page NOT accessible }) Run: pnpm exec playwright test All 3 must pass on staging environment.

P6-D  —  Accessibility baseline

P6-D · Accessibility · Phase 6 → Testing

Run an accessibility audit and fix critical issues. Tools: Install @axe-core/playwright for automated checks Also run manual keyboard navigation test Automated audit (add to E2E suite): For each of the 5 priority screens (Login, Dashboard, POS, Ürünler, Satış Geçmişi): await checkA11y(page) — using axe-core Assert: 0 critical violations, 0 serious violations Manual checks to verify: 1. Keyboard navigation: Tab order on Login: Username → Password → Giriş Yap → Şifremi Unuttum Tab order on POS: Search field → first cart item → payment button All modals: focus trapped inside, ESC closes 2. Screen reader compatibility (test with VoiceOver or NVDA): DataTable: announces "X satır, Y sütun" on focus Buttons: all have aria-label if icon-only Status badges: announce color + text (not just color) Loading states: aria-busy=true on loading containers 3. Color contrast: All text on colored backgrounds: minimum 4.5:1 ratio (WCAG AA) Sidebar text on navy background: verify white (#FFFFFF) passes Badge text: verify sufficient contrast for all badge color combinations 4. Required fixes before launch: Any critical axe violation → fix immediately Any serious axe violation → fix before launch Moderate violations → log as post-launch backlog

PHASE 7 — LAUNCH CHECKLIST Launch Checklist Final verification, monitoring setup, and rollback plan

P7-A  —  Pre-launch gate

P7-A · Launch Gate · Phase 7 → Launch

Run the full pre-launch gate and confirm GO status on every item. Execute in order: Step 1 — CI gate: pnpm run ci:gate (must be run with production DATABASE_URL) Expected: lib/db TypeScript ✓ · api-server build ✓ · schema verification ✓ Step 2 — Deployment gate: pnpm run ci:deploy Expected: verify-production-env ✓ · tsc lib/db ✓ · api-server build ✓ · verify-production-schema ✓ Step 3 — All tests green: pnpm test (backend Vitest) pnpm -C artifacts/prosan test (frontend Vitest) pnpm exec playwright test --project=staging Step 4 — Staging smoke: SMOKE_BASE_URL=https://staging.yourdomain.com node scripts/staging-smoke.mjs + Manual critical paths from P5-E all PASS Step 5 — Security checklist: ☐ No BILLING_ALLOW_MOCK_IN_PRODUCTION in production env ☐ No SKIP_SCHEMA_VERIFY in production env ☐ SESSION_SECRET is 64+ random chars ☐ CORS_ALLOWED_ORIGINS has no wildcard ☐ Iyzico mode is LIVE (not sandbox) on production ☐ Sentry DSN active and receiving test events ☐ API subdomains have Cloudflare cache bypass rules active ☐ SSL/TLS: Full (strict) on Cloudflare Step 6 — Final smoke on production (immediately after deploy): https://api.yourdomain.com/api/healthz → 200 https://api.yourdomain.com/api/readyz → 200 https://app.yourdomain.com → loads without error Login with founder account → dashboard loads Document: all items ✓ → GO. Any item ✗ → STOP, fix, re-run gate.

⚠ This is the single gate before DNS cutover. Do not skip any item.

P7-B  —  Monitoring & alerting

P7-B · Monitoring · Phase 7 → Launch

Set up monitoring and alerting for production. 1. Sentry alerts (configure in Sentry dashboard): - Any new issue: notify immediately (Slack or email) - Error rate spike: > 10 errors/minute → alert - New release tracking: set RELEASE_VERSION env var in deployment pipeline (use git commit SHA: RELEASE_VERSION=$(git rev-parse --short HEAD)) 2. Uptime monitoring: Set up uptime checks (use UptimeRobot free tier or equivalent) for: - https://api.yourdomain.com/api/healthz — check every 1 minute - https://app.yourdomain.com — check every 5 minutes Alert: email + Slack if down > 2 consecutive checks 3. Database monitoring: For Neon/Supabase: enable query performance insights Alert on: connection count > 80% of limit · slow queries > 5s · storage > 80% 4. Log-based alerts (Pino → stdout → platform logging): Set up log alerts for these specific messages: - "tenant_default_company_fallback_used" → should NEVER appear in production - "BILLING_ALLOW_MOCK" → critical alert - "TENANT_SESSION_MISMATCH" → alert if > 5 in 1 hour (may indicate attack) - 5xx error rate > 1% over 5 minutes → alert 5. Business metrics dashboard (simple, manual to start): Daily: new signups · active sessions · sales transactions · revenue Alert threshold: 0 sales in 24 hours during business hours → investigate

P7-C  —  Rollback plan

P7-C · Rollback Plan · Phase 7 → Launch

Document and test the rollback procedure. Create: docs/ROLLBACK_PROCEDURE.md with the following outline (fill with your hosting specifics — Railway, Docker tag, DB host): 1. Preconditions / when to rollback - Trigger examples: elevated 5xx, failed migration, bad config, data corruption risk - Define severity: who can approve rollback (on-call / founder) 2. Application rollback - Redeploy previous known-good image or git tag (record exact command in runbook) - Verify /api/healthz and /api/readyz return 200 after rollback - Invalidate CDN / Cloudflare cache if static assets are mismatched 3. Database rollback (only when migration is confirmed broken) - Prefer forward-fix; use restore from backup only with written approval - Steps: pause traffic (maintenance page) → restore snapshot → replay or skip migrations as needed 4. Verification checklist - Login smoke · critical billing read-only · recent orders visible - Sentry error rate returns to baseline within N minutes 5. Communication - Status page / customer channel template - Internal Slack message with timeline and owner 6. Practice drill - Run a staging rollback twice a year; record duration and gaps Keep secrets and account-specific URLs out of the public doc; reference internal vault entries instead.